**STATE OF MAINE**

**Department of Administrative and Financial Services**

*Project Management Office*



**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

|  |  |
| --- | --- |
| **RFP Coordinator** | *All communication regarding the RFP must be made through the RFP Coordinator identified below*.  **Name:** Ryan Newman **Title:** Project Analyst  **Contact Information:** [ryan.newman@maine.gov](mailto:ryan.newman@maine.gov) |
| **Submitted Questions Due** | *All questions must be received by the RFP Coordinator identified above by:*  **Date:** December 16, 2024, no later than 11:59 p.m., local time |
| **Proposal Submission Deadline** | *Proposals must be received by the Division of Procurement Services by:*  **Submission Deadline:** December 31, 2024, no later than 11:59 p.m., local time.  *Proposals must be submitted electronically to:* [Proposals@maine.gov](mailto:Proposals@maine.gov) |

**Table of Contents**

[PUBLIC NOTICE 1](#_Toc386196588)

[PART IINTRODUCTION 4](#_Toc949255942)

[A. Purpose and Background 4](#_Toc1800677397)

[B. General Provisions 4](#_Toc344926113)

[C. Eligibility to Submit Bids 5](#_Toc781267047)

[D. Contract Term 5](#_Toc1496629235)

[E. Number of Awards 6](#_Toc129874227)

[PART IISCOPE OF SERVICES TO BE PROVIDED 6](#_Toc1279740544)

[A. Services Required 7](#_Toc1074519398)

[B. Deliverables 7](#_Toc1735536280)

[C. Document Repository Electronic Archive 9](#_Toc474517368)

[D. Staffing requirements 9](#_Toc1990311498)

[PART III KEY RFP EVENTS 9](#_Toc1050143373)

[A. Questions 10](#_Toc395823113)

[1. General Instructions 10](#_Toc1411466851)

[2. Question & Answer Summary 10](#_Toc225253891)

[B. Amendments 10](#_Toc511639966)

[C. Submitting the Proposal 10](#_Toc776882441)

[1. Proposals Due 10](#_Toc574680243)

[2. Delivery Instructions 10](#_Toc1224269224)

[PART IV PROPOSAL SUBMISSION REQUIREMENTS 11](#_Toc1930637788)

[Proposal Format and Contents 12](#_Toc386743240)

[Section I - Preliminary Information (File #1) 12](#_Toc1878650444)

[1. Proposal Cover Page 12](#_Toc1065263684)

[2. Responsible Bidder Certification 12](#_Toc876810602)

[Section II - Organization Qualifications and Experience (File #2) 12](#_Toc1718568831)

[1. Overview of the Organization 12](#_Toc839756950)

[2. Subcontractors 12](#_Toc1578636617)

[3. Organizational Chart 12](#_Toc561861863)

[4. Litigation 13](#_Toc1200511847)

[5. Financial Viability 13](#_Toc1019010355)

[6. Certificate of Insurance 13](#_Toc1610496718)

[Section III - Proposed Services (File #3) 13](#_Toc1124002401)

[1. Services to be Provided 13](#_Toc1510189156)

[2. Implementation - Work Plan 13](#_Toc688632911)

[Section IV - Cost Proposal (File #4) 13](#_Toc705382310)

[1. General Instructions 13](#_Toc1608412034)

[2. Cost Proposal Form Instructions 14](#_Toc1796540936)

[PART V - PROPOSAL EVALUATION AND SELECTION 14](#_Toc1151772717)

[A. Evaluation Process – General Information 15](#_Toc229620275)

[B. Scoring Weights and Process 15](#_Toc342720064)

[C. Selection and Award 16](#_Toc1617102010)

[D. Appeal of Contract Awards 16](#_Toc1792905100)

[PART VICONTRACT ADMINISTRATION AND CONDITIONS 16](#_Toc1748321132)

[A. Contract Document 17](#_Toc1820869172)

[B. Standard State Contract Provisions 17](#_Toc597213194)

[PART VIILIST OF RFP APPENDICES AND RELATED DOCUMENTS 18](#_Toc280592744)

[APPENDIX B 20](#_Toc562821398)

[APPENDIX C 21](#_Toc711487351)

[APPENDIX D 23](#_Toc1900543451)

[APPENDIX F 30](#_Toc591992272)

# PUBLIC NOTICE

**\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\***

**State of Maine**

**Department of Administrative and Financial Services**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

The State of Maine is seeking proposals for Independent Verification and Validation services for the Medicaid Enterprise System (MES) Health PAS (HPAS) Modernization Process.

A copy of the RFP, as well as the Question & Answer Summary and all amendments related to the RFP, can be obtained at: <https://www.maine.gov/dafs/bbm/procurementservices/vendors/rfps>

Proposals must be submitted to the State of Maine Office of State Procurement Services, via e-mail, at: [Proposals@maine.gov](mailto:Proposals@maine.gov). Proposal submissions must be received no later than 11:59 p.m., local time, on December 31, 2024. Proposals will be opened the following business day.

**\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\***

**RFP TERMS/ACRONYMS with DEFINITIONS**

The following terms and acronyms, as referenced in the RFP, shall have the meanings indicated below:

|  |  |
| --- | --- |
| **Term/Acronym** | **Definition** |
| **Confidentiality** | Preserving authorized restrictions on information access and disclosure, including means for protecting confidential or sensitive information. A loss of confidentiality is the unauthorized disclosure of information. |
| **Department** | Department of Administrative and Financial Services |
| **State** | State of Maine |
| **State Data** | Any information originating with the State, regardless of form or medium of disclosure (e.g., verbal, observed, hard copy, or electronic) or source of information. It includes any information concerning the State’s information technology infrastructure, systems and software and procedures; and information originating with the State in the course of using and configuring the Services provided under the contract. It includes any sensitive information held by the State that may be protected from disclosure pursuant to a federal or state statutory or regulatory scheme intended to protect that information, or pursuant to an order, resolution or determination of a court or administrative board or other administrative body. |
| **RFP** | Request for Proposals |
| **Implementation Vendor** | Gainwell Technologies |
| [**Health PAS (HPAS)**](https://mainecare.maine.gov/Default.aspx) | The product name used by Implementing Vendor for their integrated COTS claims processing application. This product provides the core functionality for the Maine Integrated Health Management Solution (MIHMS). |
| **Independent Verification & Validation (IV&V)** | A comprehensive review performed by an objective third party to confirm the requirements of a system are correctly defined and the system correctly implements the required functionality and security requirements. |
| **Medicaid Enterprise System (MES)** | An integrated set of computer systems (modules) that support the automation of all business processes associated with the management and oversight of a State Medicaid Program. |
| **Maine Integrated Health Management Solution (MIHMS)** | The Department’s comprehensive online medical claims processing and management information system. |
| **OMS** | The Department’s Office of MaineCare Services |
| **Organizational Change Management (OCM)** | A type of change management framework for managing the effect of new business processes, changes in organizational structure, or cultural changes within an enterprise. |
| **Project Management (PM)** | Focuses on planning, organizing, and overseeing a project and its resources. |

**State of Maine - Department of Administrative and Financial Services**

*Project Management Office*

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

# PART I INTRODUCTION

## Purpose and Background

The Department of Administrative and Financial Services (Department) is seeking Independent Verification and Validation services for the Medicaid Enterprise System (MES) Health PAS (HPAS) Modernization Process on behalf of the Maine Department of Health and Human Services (DHHS) as defined in this Request for Proposals (RFP) document. This document provides instructions for submitting proposals, the procedure and criteria by which the awarded Bidder will be selected, and the contractual terms which will govern the relationship between the State of Maine (State) and the awarded Bidder.

In support of its significant MES modernization effort, the State of Maine DHHS Office of MaineCare Services (OMS) is seeking Independent Verification and Validation (IV&V) services to review and monitor the system design, development, and implementation work to be completed by the implementing vendor, Gainwell Technologies, and to make recommendations for project improvement opportunities as appropriate.

OMS has developed a modernization roadmap for the existing Medicaid claims system known as the Maine Integrated Health Management Solution (“MIHMS”). The roadmap includes a comprehensive, significant modernization of the existing legacy MIHMS platform. The upgrade includes data architecture impacts (tables and entities), version upgrades (impacting system functional attributes) to account for the fact that Maine’s current 4.8 version is many versions behind the version to which we are upgrading, remediation of Maine custom code in the target new version 5.x and impacts to surrounding MIHMS ecosystem system components. The modernization upgrade is projected to be a 24-month effort from initiation through production implementation.

The core business objectives associated with this upgrade are:

1. Confidence in the stability, security, and sustainability of MIHMS to meet mission-critical business needs on an ongoing basis;
2. Enhanced internal OMS staff user experience when interacting with the MIHMS platform;
3. Retain Maine custom functionality, either through core 5.x code or carrying forward customization into 5.x; and
4. Address existing security risks and ADA accessibility compliance gaps existing in the current version.

## General Provisions

* 1. From the time the RFP is issued until award notification is made, all contact with the State regarding the RFP must be made through the RFP Coordinator. No other person/ State employee is empowered to make binding statements regarding the RFP. Violation of this provision may lead to disqualification from the bidding process, at the State’s discretion.
  2. Issuance of the RFP does not commit the Department to issue an award or to pay expenses incurred by a Bidder in the preparation of a response to the RFP. This includes attendance at personal interviews or other meetings and software or system demonstrations, where applicable.
  3. All proposals must adhere to the instructions and format requirements outlined in the RFP and all written supplements and amendments (such as the Summary of Questions and Answers), issued by the Department. Proposals are to follow the format and respond to all questions and instructions specified below in the “Proposal Submission Requirements” section of the RFP.
  4. Bidders will take careful note that in evaluating a proposal submitted in response to the RFP, the Department will consider materials provided in the proposal, information obtained through interviews/presentations (if any), and internal Departmental information of previous contract history with the Bidder (if any). The Department also reserves the right to consider other reliable references and publicly available information in evaluating a Bidder’s experience and capabilities.
  5. The proposal must be signed by a person authorized to legally bind the Bidder and must contain a statement that the proposal and the pricing contained therein will remain valid and binding for a period of 180 days from the date and time of the bid opening.
  6. The RFP and the awarded Bidder’s proposal, including all appendices or attachments, will be the basis for the final contract, as determined by the Department.
  7. Following announcement of an award decision, all submissions in response to this RFP will be public records, available for public inspection pursuant to the State of Maine Freedom of Access Act (FOAA) ([1 M.R.S. § 401](http://www.mainelegislature.org/legis/statutes/1/title1sec401.html) et seq.).
  8. In the event that a Bidder believes any information that it submits in response to this RFP is confidential, it must mark that information accordingly, and include citation to legal authority in support of the Bidder’s claim of confidentiality. In the event that the Department receives a FOAA request that includes submissions marked as confidential, the Department shall evaluate the information and any legal authority from the Bidder to determine whether the information is an exception to FOAA’s definition of public record. If the Department determines to release information that a Bidder has marked confidential, it shall provide advance notice to the Bidder to allow for them to seek legal relief.
  9. The Department, at its sole discretion, reserves the right to recognize and waive minor informalities and irregularities found in proposals received in response to the RFP.
  10. All applicable laws, whether or not herein contained, are included by this reference. It is the Bidder’s responsibility to determine the applicability and requirements of any such laws and to abide by them.

## Eligibility to Submit Bids

Bidders must demonstrate at least five (5) years’ experience in the last seven (7) years of IV&V services performed for large Medicaid, other health care, or large governmental information technology systems in order to be eligible to submit a bid under this RFP.

Bidders may be deemed ineligible if they, their subsidiaries, or contractors are awarded the Project and Organizational Change Management contract for the MES HPAS Modernization.

## Contract Term

The Department is seeking cost-efficient proposals to provide services, as defined in this RFP, for the anticipated contract period defined in the table below. Please note, the dates below are estimated and may be adjusted, as necessary, in order to comply with all procedural requirements associated with the RFP and the contracting process. The actual contract start date will be established by a completed and approved contract.

The term of the anticipated contract, resulting from the RFP, is defined as follows:

|  |  |  |
| --- | --- | --- |
| **Period** | **Start Date** | **End Date** |
| Initial Period of Performance | 3/1/2025 | 2/28/2027 |

## Number of Awards

The Department anticipates making one (1) award as a result of the RFP process.

# PART II SCOPE OF SERVICES TO BE PROVIDED

## Services Required

1. Review and provide feedback on project management artifacts with respect to quality and completeness, including but not limited to:
   1. Project Charter
   2. Project Staffing Plan across both State and Gainwell teams
   3. Risk Management Plan
   4. Scope Management Plan
   5. Work Breakdown Structure
   6. Detailed Project Schedule
   7. Quality/Testing Plan
   8. Data Conversion to new Data Structure and Validation Plan
   9. Organizational Change Management Plan
   10. Communication Plan
   11. Training Plan
2. Ensure project leadership is aware of project issues and risks, with an assessment of the adequacy of the project leadership plans to address or mitigate such issues or risks.
3. Ensure that there is clear traceability of development and testing to approved business requirements.
4. Assess testing plan adequacy and scope.
5. Monitor the development of training plans, training materials, and training sessions.
6. Monitor, observe, and provide feedback to the Department related to the project’s communication strategy and practices.
7. Provide regular communications, periodic updates, and status reporting to project leadership.
8. Provide monthly and quarterly written project assessments, including recommendations to the Department for any course corrections needed.
9. Where appropriate, recommend practices, methods, or activities to assist in needed corrections.

## Deliverables

1. IV&V Management Plan
   1. Draft an IV&V Project Management Plan to serve as a framework for all MIHMS modernization project activities and deliverables. The plan shall include:
      1. Management processes related to iteratively evaluating whether the project is on schedule, meeting interim milestones, identifying and effectively managing risks, quality of project communications and software development best practices.
      2. Mutually agreed-upon process for project documentation reviews (e.g. design, implementation, testing, training, and business process support).
      3. Communications plan that details mutually agreeable terms related to project updates, assessments, and recommendations.
      4. The staffing plan, document repository management, and other topics deemed appropriate and necessary by the Department and the awarded Bidder.
      5. Approach to coordinating and collaborating with the State and Implementation Vendor’s Project Management teams.
   2. Ensure the management plan is approved by the Department and the awarded Bidder within the first thirty (30) days of the contract start date or another timeframe mutually agreed-upon.
   3. Provide subsequent updates to the management plan, as needed and as mutually agreed-upon by both the Department and the awarded Bidder.
2. Process and Document Reviews and Feedback
   1. Document all interactions and recommendations resulting from participation in the planning, design, testing, and training streams of work
   2. Interact with the Project Team and review all initiative project artifacts to determine the effectiveness of the MIHMS modernization project’s processes and the completeness of its documentation and related artifacts.
   3. Review project artifacts with consideration for CMS expectations and requirements upon implementation of the upgraded system.
   4. Reviews should include, but are not limited to, artifacts and documents described in Part II, A, 1.
3. Monthly Updates and Quarterly Reports
   1. Deliver monthly written status updates and quarterly assessment reports of the MIHMS modernization project.
   2. The format and submission processes shall follow the mutually agreed-upon guidelines defined in the MIHMS modernization IV&V Project Management Plan.
4. Provide a running list of risks, issues, and corrective actions along with dates to remedy and risks accepted.
5. Track and record all data/information necessary to complete the required reports listed in **Table 1**:

|  |  |  |
| --- | --- | --- |
| **Table 1 – Required Reports** | | |
| **Name of Report** | | **Description** |
|  | Monthly Update Reports | Written status updates and monthly assessment report |
|  | Quarterly Reports | Written status updates and quarterly assessment reports |
|  | Quarterly interview results | Interview key initiative project participants from day-to-day project resources to the Executive Steering Committee members |

1. Submit all the required reports to the Department in accordance with the timelines established in **Table 2**:

|  |  |  |  |
| --- | --- | --- | --- |
| **Table 2 – Required Reports Timelines** | | | |
| **Name of Report** | | **Period Captured by Report** | **Due Date** |
|  | Monthly Update Reports | Every month | Thirty (30) days from the contract start date and every thirty (30) days thereafter |
|  | Quarterly Reports | Each quarter | Every ninety (90) days from the contract start date and every ninety (90) days thereafter |

## Document Repository Electronic Archive

1. Manage all IV&V project documents within a designated (by the Agency Contract Administrator) document repository (network folder or online repository such as Microsoft SharePoint) on the State’s network.
2. The format and structure of the document repository shall be mutually agreed-upon in the IV&V Management Plan.
3. Ensure the Department is granted access to the files at any point during the project.
4. Provide an electronic copy of the files in the awarded Bidder’s repository to the Department periodically during the contract period and at the end of the MIHMS modernization IV&V project, for archival purposes.
5. Frequency, format, and delivery mechanisms (e.g. file transfer protocol) shall be identified and mutually agreed-upon in the IV&V Project Management Plan.

## Staffing requirements

1. Resumes for key assigned IV&V staff will be provided with a bid (see Part IV, Section II).
2. IV&V staff will primarily work remotely but, as needed, may work onsite in Augusta at a frequency and at a location to be agreed to with the Department.
3. At least one IV&V team member to have experience providing IV&V services for an implementation or significant upgrade of a large Medicaid or other health care information technology system.

# PART III KEY RFP EVENTS

## Questions

### General Instructions

It is the responsibility of all Bidders and other interested parties to examine the entire RFP and to seek clarification, in writing, if they do not understand any information or instructions.

* + 1. Bidders and other interested parties should use **Appendix F** (Submitted Questions Form) for submission of questions. The form is to be submitted as a WORD document.
    2. The Submitted Questions Form must be submitted, by e-mail, and received by the RFP Coordinator identified on the cover page of the RFP as soon as possible but no later than the date and time specified on the RFP cover page.
    3. Submitted Questions must include the RFP Number and Title in the subject line of the e-mail. The Department assumes no liability for assuring accurate/complete/on time e-mail transmission and receipt.

### Question & Answer Summary

Responses to all questions will be compiled in writing and posted on the following website no later than seven (7) calendar days prior to the proposal due date: [Office of State Procurement Services RFP Page](https://www.maine.gov/dafs/bbm/procurementservices/vendors/rfps). It is the responsibility of all interested parties to go to this website to obtain a copy of the Question & Answer Summary. Only those answers issued in writing on this website will be considered binding.

## Amendments

All amendments released in regard to the RFP will also be posted on the following website: [Office of State Procurement Services RFP Page](https://www.maine.gov/dafs/bbm/procurementservices/vendors/rfps). It is the responsibility of all interested parties to go to this website to obtain amendments. Only those amendments posted on this website are considered binding.

## Submitting the Proposal

### Proposals Due: Proposals must be received no later than 11:59 p.m. local time, on the date listed on the cover page of the RFP.

* + 1. Any e-mails containing original proposal submissions or any additional or revised proposal files, received after the 11:59 p.m. deadline, will be rejected without exception.

### Delivery Instructions: E-mail proposal submissions must be submitted to the Office of State Procurement Services at [Proposals@maine.gov](mailto:Proposals@maine.gov).

* + 1. Only proposal submissions received by e-mail will be considered. The Department assumes no liability for assuring accurate/complete e-mail transmission and receipt.
       1. Proposal submission e-mails that are successfully received by the [proposals@maine.gov](mailto:proposals@maine.gov) inbox will receive an automatic reply stating as such.
    2. E-mails containing links to file sharing sites or online file repositories will not be accepted as submissions. Only e-mail proposal submissions that have the actual requested files attached will be accepted.
    3. Encrypted e-mails received which require opening attachments and logging into a proprietary system will not be accepted as submissions. Please check with your organization’s Information Technology team to ensure that your security settings will not encrypt your proposal submission.
    4. File size limits are 25MB per e-mail. Bidders may submit files separately across multiple e-mails, as necessary, due to file size concerns. All e-mails and files must be received by the due date and time listed above.
    5. Bidders are to insert the following into the subject line of their e-mail proposal submission: **“RFP# 202409170 Proposal Submission – [Bidder’s Name]”**
    6. Bidder’s proposal submissions are to be broken down into multiple files, with each file named as it is titled in bold below, and include:
* **File 1 [Bidder’s Name] – Preliminary Information:**

*PDF format preferred*

**Appendix A** (Proposal Cover Page)

**Appendix B** (Responsible Bidder Certification)

All required eligibility documentation stated in PART IV, Section I.

* **File 2 [Bidder’s Name] – Organization Qualifications and Experience:**

*PDF format preferred*

**Appendix C** (Organization Qualifications and Experience Form) and all required information and attachments stated in PART IV, Section II.

* **File 3 [Bidder’s Name] – Proposed Services:**

*PDF format preferred*

All required information and attachments stated in PART IV, Section III.

* **File 4 [Bidder’s Name] – Cost Proposal:**

*Excel format preferred*

**Appendix D** (Cost Proposal Form) and all required information and attachments stated in PART IV, Section IV.

# PART IV PROPOSAL SUBMISSION REQUIREMENTS

This section contains instructions for Bidders to use in preparing their proposals. The Department seeks detailed yet succinct responses that demonstrate the Bidder’s qualifications, experience, and ability to perform the requirements specified throughout the RFP.

The Bidder’s proposal must follow the outline used below, including the numbering, section, and sub-section headings. Failure to use the outline specified in PART IV, or failure to respond to all questions and instructions throughout the RFP, may result in the proposal being disqualified as non-responsive or receiving a reduced score. The Department, and its evaluation team, has sole discretion to determine whether a variance from the RFP specifications will result either in disqualification or reduction in scoring of a proposal. Rephrasing of the content provided in the RFP will, at best, be considered minimally responsive.

Bidders are not to provide additional attachments beyond those specified in the RFP for the purpose of extending their response. Additional materials not requested will not be considered part of the proposal and will not be evaluated. Include any forms provided in the submission package or reproduce those forms as closely as possible. All information must be presented in the same order and format as described in the RFP.

## Proposal Format and Contents

## Section I - Preliminary Information (File #1)

### Proposal Cover Page

Bidders must complete **Appendix A** (Proposal Cover Page). It is critical that the cover page show the specific information requested, including Bidder address(es) and other details listed. The Proposal Cover Page must be dated and signed by a person authorized to enter into contracts on behalf of the Bidder.

### Responsible Bidder Certification

Bidders must complete **Appendix B** (Responsible Bidder Certification). The Responsible Bidder Certification must be dated and signed by a person authorized to enter into contracts on behalf of the Bidder.

* 1. **Eligibility Requirements**

Bidders must provide documentation to demonstrate meeting eligibility requirements stated in PART I, C. of the RFP. This documentation includes:

* In the organizational chart provided as part of Section II below, identify which (at least one) IV&V team member has at least five (5) years’ experience providing IV&V services in the last seven (7) years for an implementation or significant upgrade of a large Medicaid or other health care information technology system.

## Section II - Organization Qualifications and Experience (File #2)

### Overview of the Organization

Bidders must complete **Appendix C** (Qualifications and Experience Form) describing their qualifications and skills to provide the requested services in the RFP. Bidders must include three examples of projects which demonstrate their experience and expertise in performing these services as well as highlighting the Bidder’s stated qualifications and skills.

### Subcontractors

If subcontractors are to be used, Bidders must provide a list that specifies the name, address, phone number, contact person, and a brief description of the subcontractors’ organizational capacity and qualifications.

### Organizational Chart

Bidders must provide an organizational chart.  The organizational chart must include the project being proposed, including resumes for key assigned IV&V staff.  Each position must be identified by position title and corresponding to the personnel job descriptions.

Identify which (at least one) IV&V team member has at least five (5) years’ experience providing IV&V services in the last seven (7) years for an implementation or significant upgrade of a large Medicaid or other health care information technology system.

### Litigation

Bidders must attach a list of all current litigation in which the Bidder is named and a list of all closed cases that have closed within the past five (5) years in which the Bidder paid the claimant either as part of a settlement or by decree.  For each, list the entity bringing suit, the complaint, the accusation, amount, and outcome.

### Financial Viability

Bidders must provide a current copy of their Dun & Bradstreet Business Information Report Snapshot.

### Certificate of Insurance

Bidders must provide a certificate of insurance on a standard ACORD form (or the equivalent) evidencing the Bidder’s general liability, professional liability and any other relevant liability insurance policies that might be associated with the proposed services.

## Section III - Proposed Services (File #3)

### Services to be Provided

Discuss the Scope of Services referenced above in Part II of the RFP and what the Bidder will offer. Give particular attention to describing the methods and resources you will use and how you will accomplish the tasks involved. Also, describe how you will ensure expectations and/or desired outcomes as a result of these services will be achieved. If subcontractors are involved, clearly identify the work each will perform.

### Implementation - Work Plan

Provide a realistic work plan for the implementation of the program through the first contract period. Display the work plan in a timeline chart. Concisely describe each program development and implementation task, the month it will be carried out and the person or position responsible for each task. If applicable, make note of all tasks to be delegated to subcontractors.

## Section IV - Cost Proposal (File #4)

### General Instructions

* + 1. Bidders must submit a cost proposal that covers the period starting 3/1/2025 and ending on 2/28/2027.
    2. The cost proposal must include the costs necessary for the Bidder to fully comply with the contract terms, conditions, and RFP requirements.
    3. No costs related to the preparation of the proposal for the RFP, or to the negotiation of the contract with the Department, may be included in the proposal. Only costs to be incurred after the contract effective date that are specifically related to the implementation or operation of contracted services may be included.

### Cost Proposal Form Instructions

Bidders must fill out **Appendix D** (Cost Proposal Form), following the instructions detailed here and in the form. Failure to provide the requested information, and to follow the required cost proposal format provided, may result in the exclusion of the proposal from consideration, at the discretion of the Department.

# PART V - PROPOSAL EVALUATION AND SELECTION

Evaluation of the submitted proposals will be accomplished as follows:

## Evaluation Process – General Information

* 1. An evaluation team, composed of qualified reviewers, will judge the merits of the proposals received in accordance with the criteria defined in the RFP.
  2. Officials responsible for making decisions on the award selection will ensure that the selection process accords equal opportunity and appropriate consideration to all who are capable of meeting the specifications. The goals of the evaluation process are to ensure fairness and objectivity in review of the proposals and to ensure that the contract is awarded to the Bidder whose proposal provides the best value to the State of Maine.
  3. The Department reserves the right to communicate and/or schedule interviews/presentations with Bidders, if needed, to obtain clarification of information contained in the proposals received. The Department may revise the scores assigned in the initial evaluation to reflect those communications and/or interviews/presentations. Changes to proposals, including updating or adding information, will not be permitted during any interview/presentation process and, therefore, Bidders must submit proposals that present their rates and other requested information as clearly and completely as possible.

## Scoring Weights and Process

* 1. **Scoring Weights:** The score will be based on a 100-point scale and will measure the degree to which each proposal meets the following criteria.

**Section I. Preliminary Information (No Points – Eligibility Requirements)**

Includes all elements addressed above in Part IV, Section I.

**Section II. Organization Qualifications and Experience (25 points)**

Includes all elements addressed above in Part IV, Section III.

**Section III. Proposed Services (50 points)**

Includes all elements addressed above in Part IV, Section IV.

**Section IV. Cost Proposal (25 points)**

Includes all elements addressed above in Part IV, Section V.

* 1. **Scoring Process:** For proposals that demonstrate meeting the eligibility requirements in Section I, the evaluation team will use a consensus approach to evaluate and score Sections II & III above. Members of the evaluation team will not score those sections individually but, instead, will arrive at a consensus as to assignment of points for each of those sections. Section IV, the Cost Proposal, will be scored as described below.
  2. **Scoring the Cost Proposal:** The total cost proposed for conducting all the functions specified in the RFP will be assigned a score according to a mathematical formula. The lowest bid will be awarded 25 points. Proposals with higher bids values will be awarded proportionately fewer points calculated in comparison with the lowest bid.

The scoring formula is:

(Lowest submitted cost proposal / Cost of proposal being scored) x 25 = pro-rated score

No Best and Final Offers: The State of Maine will not seek or accept a best and final offer (BAFO) from any Bidder in this procurement process.  All Bidders are expected to provide their best value pricing with the submission of their proposal.

* 1. **Negotiations:** The Department reserves the right to negotiate with the awarded Bidder to finalize a contract. Such negotiations may not significantly vary the content, nature or requirements of the proposal or the Department’s Request for Proposal to an extent that may affect the price of goods or services requested. The Department reserves the right to terminate contract negotiations with an awarded Bidder who submits a proposed contract significantly different from the proposal they submitted in response to the advertised RFP. In the event that an acceptable contract cannot be negotiated with the highest ranked Bidder, the Department may withdraw its award and negotiate with the next-highest ranked Bidder, and so on, until an acceptable contract has been finalized. Alternatively, the Department may cancel the RFP, at its sole discretion.

## Selection and Award

* 1. The final decision regarding the award of the contract will be made by representatives of the Department subject to approval by the State Procurement Review Committee.
  2. Notification of conditional award selection or non-selection will be made in writing by the Department.
  3. Issuance of the RFP in no way constitutes a commitment by the State of Maine to award a contract, to pay costs incurred in the preparation of a response to the RFP, or to pay costs incurred in procuring or contracting for services, supplies, physical space, personnel or any other costs incurred by the Bidder.
  4. The Department reserves the right to reject any and all proposals or to make multiple awards.

## Appeal of Contract Awards

Any person aggrieved by the award decision that results from the RFP may appeal the decision to the Director of the Bureau of General Services in the manner prescribed in [5 M.R.S.A. § 1825-E](http://www.mainelegislature.org/legis/statutes/5/title5sec1825-E.html) and [18-554 Code of Maine Rules Chapter 120](https://www.maine.gov/dafs/bbm/procurementservices/policies-procedures/chapter-120).  The appeal must be in writing and filed with the Director of the Bureau of General Services, 9 State House Station, Augusta, Maine, 04333-0009 within 15 calendar days of receipt of notification of conditional contract award.

# PART VI CONTRACT ADMINISTRATION AND CONDITIONS

## Contract Document

* 1. The awarded Bidder will be required to execute a [IT Service Contract (IT-SC)](https://www.maine.gov/dafs/bbm/procurementservices/sites/maine.gov.dafs.bbm.procurementservices/files/inline-files/IT%20Service%20Contract%20%28IT-SC%29%20Template_1.12.24_0.pdf)with appropriate riders as determined by the issuing department. Bidders shall carefully review the IT-SC. The IT-SC includes **Appendix E** (Confidentiality and Non-Disclosure Agreement).

*All exceptions will be negotiated between the awarded Bidder(s) and the State. The State will not accept any proposed exceptions as part of this RFP process. The State is not obligated to accept, negotiate, or compromise of any proposed exceptions.*

The complete set of standard State of Maine Service Contract documents, along with other forms and contract documents commonly used by the State, may be found on the Office of State Procurement Services’ website at the following link: [Office of State Procurement Services Forms Page](https://www.maine.gov/dafs/bbm/procurementservices/forms)

* 1. Allocation of funds is final upon successful negotiation and execution of the contract, subject to the review and approval of the State Procurement Review Committee. Contracts are not considered fully executed and valid until approved by the State Procurement Review Committee and funds are encumbered. No contract will be approved based on an RFP which has an effective date less than fourteen (14) calendar days after award notification to Bidders. (Referenced in the regulations of the Department of Administrative and Financial Services, [Chapter 110, § 3(B)(i)](https://www.maine.gov/dafs/bbm/procurementservices/policies-procedures/chapter-110).)

This provision means that a contract cannot be effective until at least fourteen (14) calendar days after award notification.

* 1. The State recognizes that the actual contract effective date depends upon completion of the RFP process, date of formal award notification, length of contract negotiation, and preparation and approval by the State Procurement Review Committee. Any appeals to the Department’s award decision(s) may further postpone the actual contract effective date, depending upon the outcome. The contract effective date listed in the RFP may need to be adjusted, if necessary, to comply with mandated requirements.
  2. In providing services and performing under the contract, the awarded Bidder must act as an independent contractor and not as an agent of the State of Maine.

## Standard State Contract Provisions

* 1. Contract Administration

Following the award, a Contract Administrator from the Department will be appointed to assist with the development and administration of the contract and to act as administrator during the entire contract period. Department staff will be available after the award to consult with the awarded Bidder in the finalization of the contract.

* 1. Payments and Other Provisions

The State anticipates paying the Contractor on the basis of net 30 payment terms, upon the receipt of an accurate and acceptable invoice. An invoice will be considered accurate and acceptable if it contains a reference to the State of Maine contract number, contains correct pricing information relative to the contract, and provides any required supporting documents, as applicable, and any other specific and agreed-upon requirements listed within the contract that results from the RFP.

# PART VII LIST OF RFP APPENDICES AND RELATED DOCUMENTS

**Appendix A** – Proposal Cover Page

**Appendix B** – Responsible Bidder Certification

**Appendix C** – Qualifications and Experience Form

**Appendix D** – Cost Proposal Form

**Appendix E** – Confidentiality and Non-Disclosure Agreement

**Appendix F** – Submitted Questions Form

**APPENDIX A**

**State of Maine**

**Department of Administrative and Financial Services**

**PROPOSAL COVER PAGE**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Bidder’s Organization Name:** | |  | | |
| **Chief Executive - Name/Title:** | |  | | |
| **Tel:** |  | | **E-mail:** |  |
| **Headquarters Street Address:** | |  | | |
| **Headquarters City/State/Zip:** | |  | | |
| ***(Provide information requested below if different from above)*** | | | | |
| **Lead Point of Contact for Proposal - Name/Title:** | |  | | |
| **Tel:** |  | | **E-mail:** |  |
| **Headquarters Street Address:** | |  | | |
| **Headquarters City/State/Zip:** | |  | | |

* This proposal and the pricing structure contained herein will remain firm for a period of 180 days from the date and time of the bid opening.
* No personnel currently employed by the Department or any other State agency participated, either directly or indirectly, in any activities relating to the preparation of the Bidder’s proposal.
* No attempt has been made, or will be made, by the Bidder to induce any other person or firm to submit or not to submit a proposal.
* The above-named organization is the legal entity entering into the resulting contract with the Department if they are awarded the contract.
* The undersigned is authorized to enter contractual obligations on behalf of the above-named organization.

*To the best of my knowledge, all information provided in the enclosed proposal, both programmatic and financial, is complete and accurate at the time of submission.*

|  |  |
| --- | --- |
| **Name (Print):** | **Title:** |
| **Authorized Signature:** | **Date:** |

# APPENDIX B

**State of Maine**

**Department of Administrative and Financial Services**

**RESPONSIBLE BIDDER CERTIFICATION**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

|  |  |
| --- | --- |
| **Bidder’s Organization Name:** |  |

*By signing this document, I certify to the best of my knowledge and belief that the aforementioned organization, its principals and any subcontractors named in this proposal:*

1. *Are not presently debarred, suspended, proposed for debarment, and declared ineligible or voluntarily excluded from bidding or working on contracts issued by any governmental agency.*
2. *Have not within three years of submitting the proposal for this contract been convicted of or had a civil judgment rendered against them for:*
   1. *Fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a federal, state, or local government transaction or contract.*
   2. *Violating Federal or State antitrust statutes or committing embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, or receiving stolen property.*
3. *Are not presently indicted for or otherwise criminally or civilly charged by a governmental entity (Federal, State or Local) with commission of any of the offenses enumerated in paragraph (b) of this certification.*
4. *Have not within a three (3) year period preceding this proposal had one or more federal, state, or local government transactions terminated for cause or default*.
5. *Have not entered into a prior understanding, agreement, or connection with any corporation, firm, or person submitting a response for the same materials, supplies, equipment, or services and this proposal is in all respects fair and without collusion or fraud. The above-mentioned entities understand and agree that collusive bidding is a violation of state and federal law and can result in fines, prison sentences, and civil damage awards.*
6. *Is not a foreign adversary business entity (*[*https://www.maine.gov/oit/prohibited-technologies*](https://www.maine.gov/oit/prohibited-technologies)*).*
7. *Is not on the list of prohibited companies (*[*https://www.maine.gov/oit/prohibited-technologies*](https://www.maine.gov/oit/prohibited-technologies)*) or does not obtain or purchase any information or communications technology or services included on the list of prohibited information and communications technology and services* [*https://www.maine.gov/oit/prohibited-technologies*](https://www.maine.gov/oit/prohibited-technologies) *(Title 5 §2030-B).*

|  |  |
| --- | --- |
| **Name (Print):** | **Title:** |
| **Authorized Signature:** | **Date:** |

# APPENDIX C

**State of Maine**

**Department of Administrative and Financial Services**

**QUALIFICATIONS and EXPERIENCE FORM**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

|  |  |
| --- | --- |
| **Bidder’s Organization Name:** |  |

|  |
| --- |
| **Present a brief statement of qualifications. Describe the history of the Bidder’s organization, especially regarding skills pertinent to the specific work required by the RFP and any special or unique characteristics of the organization which would make it especially qualified to perform the required work activities. You may expand this form and use additional pages to provide this information.** |
|  |

|  |
| --- |
| **Provide a description of projects that occurred within the past five (5) years which reflect experience and expertise needed in performing the functions described in Part II – Scope of Services to be Provided of the RFP. Please note that contract history with the State of Maine, whether positive or negative, may be considered in rating proposals even if not provided by the Bidder.** |

|  |  |
| --- | --- |
| **Project One** | |
| **Client Name:** |  |
| **Client Contact Person:** |  |
| **Telephone:** |  |
| **E-Mail:** |  |
| **Brief Description of Project** | |
|  | |

|  |  |
| --- | --- |
| **Project Two** | |
| **Client Name:** |  |
| **Client Contact Person:** |  |
| **Telephone:** |  |
| **E-Mail:** |  |
| **Brief Description of Project** | |
|  | |

|  |  |
| --- | --- |
| **Project Three** | |
| **Client Name:** |  |
| **Client Contact Person:** |  |
| **Telephone:** |  |
| **E-Mail:** |  |
| **Brief Description of Project** | |
|  | |

# APPENDIX D

**State of Maine**

**Department of Administrative and Financial Services**

**COST PROPOSAL FORM**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

|  |  |
| --- | --- |
| **Bidder’s Organization Name:** |  |
| **Proposed Cost:** | **$** |

**Instructions:** The Bidder must complete and submit budget forms providing a detailed breakdown of expenses in performing the services for the entire period of performance as described in this RFP and in the Bidder’s proposal. The total cost amount is the proposed cost to be used in the scoring cost formula for evaluation purposes.

**The Budget Form may be obtained in an Excel (.xlsx) format by double clicking on the document icon below.**



**APPENDIX E**

**State of Maine**

**Department of Administrative and Financial Services**

**CONFIDENTIALITY AND NON-DISCLOSURE AGREEMENT**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

**CONFIDENTIALITY AND NON-DISCLOSURE AGREEMENT**

**RFP / CONTRACT #:**

**THIS AGREEMENT** is hereby executed between the State of Maine (“State”), acting by and through the Maine Office of Information Technology (“OIT”) and [insert Vendor’s legal name] having a principal place of business at [insert Vendor’s legal address] (“Vendor”), in relation to services and/or products to be provided by the vendor pursuant to [insert Contract No.] (“Contract”) as of \_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_, 20\_\_\_\_(“Effective Date”).

**1. Definitions**

A. Authorized Person

“Authorized Person” is defined as a person authorized by OIT as having a need to receive, possess, store, access, view and/or use Confidential Information for an Authorized Use.

B. Authorized Use

“Authorized Use” is defined as the use of Confidential Information by the Vendor or Authorized Persons, solely for the purpose of performing the Contract. Disclosure, display, use, duplication, storage or transmittal of Confidential Information, in any form, for any purpose other than that set forth in the Contract, including extrapolation or retention of summary information, data or business processes, even if without specific identifiers, shall be deemed an “unauthorized use.”

C. Confidential Information

“Confidential Information” shall mean any information that OIT or the State, regardless of form or medium of disclosure (e.g., verbal, observed, hard copy, or electronic) or source of information (e.g., OIT, other state agencies, state employees, electronic systems, or third-party contractors) provides to Vendor, or which Vendor obtains, discovers, derives or otherwise becomes aware of as a result of Vendor’s performance of the Contract. It includes any sensitive information that may be protected from disclosure pursuant to a federal or state statutory or regulatory scheme intended to protect that information, or pursuant to an order, resolution or determination of a court or administrative board or other administrative body. In addition, information concerning OIT’s information technology infrastructure, systems and software and procedures will be considered Confidential Information. It also includes a Vendor’s Service Organization Control audit report (SOC 2 Type 2) when submitted upon request to OIT and labeled as confidential.

Confidential Information shall not include information which the Vendor can clearly demonstrate to OIT’s reasonable satisfaction is:

(a) information that is previously rightfully known to the Vendor on a non-confidential basis without restriction on disclosure;

(b) information that is or becomes, from no act or failure to act on the part of the Vendor, generally known in the relevant industry or in the public domain; and

(c) information that is independently developed by Vendor without the use of Confidential Information.

At all times the State shall be the owner of any and all Confidential Information.

D. Services

“Services” is defined as the services to be performed by the Vendor in connection with the operation or management of the Contract.

E. Vendor

“Vendor” is defined to include the Vendor and the Vendor’s respective employees, agents and subcontractors assigned by Vendor and approved by the State to perform obligations under the Contract (all of the foregoing collectively referred to as “Representatives”).

**2. Duty to Protect Confidential Information; Reporting Requirements**

In consideration for the ability to perform the Services, the Vendor shall hold all Confidential Information in confidence and protect that Confidential Information with the same standard of care required to keep its own similar information confidential. The Vendor must abide by all commercially reasonable administrative, physical, and technical standards for maintaining this information confidential, which must be in accordance with standards established by the National Institute of Standards and Technology (“NIST”). In addition, the Vendor must safeguard all Confidential Information from unauthorized access, loss, theft, destruction, and the like. The Vendor may not, without prior consent from OIT, disclose any Confidential Information to any person for any reason at any time; provided, however it is understood that the Vendor may disclose Confidential Information to its Representatives and its business, financial and legal advisors who require the Confidential Information for the purpose of evaluating or performing the Services on the condition that, prior to such disclosure, the Representatives and advisers have been advised of the confidential and non-public nature of the Confidential Information and are subject to a written confidentiality agreement that contains restrictions and safeguards at least as restrictive as those contained in this Agreement. The Vendor shall be responsible for any breach of this Agreement by any of the Vendor’s Representatives or advisors.

The Vendor shall promptly report any activities by any individual or entity that the Vendor suspects may compromise the availability, integrity, security, or privacy of any Confidential Information. The Vendor shall notify OIT immediately upon becoming aware that Confidential Information is in the possession of, or has been disclosed to, an unauthorized person or entity.

**3. Discovery and Notification of Breach of Confidential Information**

In addition to the requirements set forth in any applicable Business Associate Agreement as may be attached to this Contract, in the event of a breach of security or suspected security incident, intrusion, unauthorized use or disclosure involving Confidential Information, the Vendor shall notify OIT by telephone call (207-624-7700) and email to the OIT information security team (Security.Infrastructure@maine.gov) within the following timeframes:

A. Upon the discovery of a breach of security or suspected security incident involving Confidential Information in electronic, or any other medium if the information was, or is reasonably believed to have been, acquired by an unauthorized person; or

B. Within twenty-four (24) hours of the discovery of any suspected security incident, intrusion, unauthorized use or disclosure of Confidential Information in violation of this Agreement, or potential loss of Confidential Information affecting this Agreement.

Notification shall also be provided to the OIT Contract Manager and the OIT Information Security Officer. The Vendor shall provide a written report of all information known at the time. The Vendor shall take:

A. Prompt corrective action to mitigate any risks or damages involved with the breach and to protect the operating environment; and

B. Any action pertaining to such unauthorized disclosure required by applicable federal and state laws and regulations.

**4. Written Report**

In addition to the report required above, the Vendor shall provide a written report of the investigation to the OIT Chief Information Security Officer within ten (10) working days of the discovery of the breach of security or suspected security incident, or unauthorized use or disclosure involving Confidential Information. The report shall include, but not be limited to, the information specified above, as well as a full, detailed corrective action plan, including information on measures that were taken to halt and/or contain the improper use or disclosure.

**5. Notification to individuals.**

The Vendor shall notify individuals of the breach or unauthorized use or disclosure of Confidential Information when notification is required under state or federal law and shall pay any costs of such notifications, as well as any costs associated with the breach. Any notification provided must first be approved by the OIT Chief Information Security Officer, who shall approve the time, manner and content of any such notifications prior to their release.

**6. Use Restriction**

Vendor shall not receive, possess, store, access, view and/or use Confidential Information for any purpose other than an Authorized Use. Vendor shall not permit unauthorized persons or entities to gain access to Confidential Information and shall not divulge methods of accessing Confidential Information to unauthorized persons.

**7. Security Obligations**

The Vendor agrees to comply with the following security obligations as well as any other such obligations specified in the contract, including requirements set forth in any applicable Business Associate Agreement as may be attached to this Contract, or conveyed to him/her during the course of the Agreement. The Vendor agrees to comply with the following security obligations:

A. Implement administrative, physical and technical safeguards in accordance with NIST standards that reasonably and appropriately protect the confidentiality, integrity and availability of any Confidential Information that is created, received, maintained, used, possessed, stored, accessed, viewed and/or transmitted on behalf of OIT or through OIT or any agency, instrumentality or political subdivision of the State of Maine Government;

B. Unless otherwise authorized by OIT, Confidential Information may NOT be stored on personal (non-State) computing or other electronic or mobile storage devices or taken or removed in any form from OIT or the State;

C. Vendor shall comply with all applicable federal and state laws governing confidentiality and/or privacy of information;

D. Vendor shall comply with all applicable OIT policies and procedures including but not limited to those that provide for accessing, protecting, and preserving State assets;

E. Access to any and all Confidential Information will be limited to only those authorized persons who need the Information to perform the services required under the Contract;

F. Obtain fingerprint-based criminal history record checks for all Vendor's employees, agents and subcontractors when requested by OIT pursuant to federal and state statutory and regulatory directives, at the expense of the Vendor;

G. Vendor shall instruct all personnel having access to Confidential Information about the confidential nature of the Information, the safeguards required to protect the Information, and the sanctions specified in federal and state law for unauthorized disclosure of said Information; and

H. Vendor shall use only those access rights granted by OIT.

**8. Certification by Vendor of Return of Confidential Information, Electronic Information and Tangible Property**

Promptly following the written request of OIT, and immediately upon termination of the Services, the Vendor shall return all Confidential Information stored in any format to OIT, or destroy any Confidential Information that Vendor possesses in a format that cannot be returned. Further, Vendor agrees to submit to OIT on Vendor’s letterhead a “CERTIFICATION OF RETURN OR DESTRUCTION OF CONFIDENTIAL INFORMATION, ELECTRONIC INFORMATION, AND TANGIBLE PROPERTY” certifying that all copies of Confidential Information, electronic property and tangible property belonging to the State or OIT have been returned, or if necessary, destroyed using the form provided in Appendix A.

**9. Termination**

Vendor’s Authorized Use of Confidential Information shall terminate automatically upon: (a) breach of this Agreement as determined solely by OIT, (b) completion or termination of Vendor’s Services, or, (c) termination of Vendor’s Contract, whichever occurs first. Vendor’s indemnification, confidentiality, and related assurances and obligations hereunder shall survive termination of the Agreement.

**10. Compliance**

If Vendor breaches or threatens to breach this Agreement, the State shall have all equitable and legal rights (including the right to obtain injunctive relief and specific performance) to prevent such breach and/or to be fully compensated (including litigation costs and reasonable attorney’s fees) for losses or damages resulting from such breach. Vendor acknowledges that compensation for damages may not be sufficient and that injunctive relief to prevent or limit any breach of confidentiality may be the only viable remedy to fully protect the Confidential Information. Vendor shall hold OIT harmless from, and indemnify OIT for any claims, losses, expenses and/or damages arising out of the unauthorized disclosure by the Vendor, its Representatives, or third party partners, of Confidential Information or other unauthorized use of the Confidential Information, including but not limited to, paying the State any costs of enforcing this Agreement, securing appropriate corrective action, returning Information furnished hereunder, as well as any other costs reasonably incurred by the State in enforcing the terms of this Agreement.

**11. Governing Law**

This Agreement shall be governed by and construed in accordance with the laws of the State of Maine. The place of this Agreement, its situs and forum, shall be Kennebec County, Maine, where all matters, whether sounding in contract or in tort, relating to its validity, construction, interpretation, and enforcement shall be determined. Vendor agrees and submits, solely for matters relating to this Agreement, to the jurisdiction of the courts of the State of Maine, and stipulates that the State Courts in Kennebec County shall be the proper venue for all matters. If any provision of the Agreement is declared by a court of competent jurisdiction to be invalid, illegal, or unenforceable, the other provisions shall remain in full force and effect.

**12. Entire Agreement**

This Agreement constitutes the entire agreement with respect to the Confidential Information disclosed hereunder and supersedes all prior or contemporaneous oral or written agreements concerning such Confidential Information.

IN WITNESS WHEREOF, the Parties have executed this Agreement through their duly authorized representatives effective as of the Effective Date set forth above.

|  |  |  |  |
| --- | --- | --- | --- |
| **[Name of Vendor]:** | | **State of Maine /Office of Information Technology:** | |
| By: |  | By: |  |
| Printed: |  | Printed: |  |
| Title: |  | Title: |  |
| Date: |  | Date: |  |

**CERTIFICATION OF RETURN OR DESTRUCTION OF CONFIDENTIAL INFORMATION, ELECTRONIC INFORMATION, AND TANGIBLE PROPERTY BY VENDOR PURSUANT TO VENDOR CONFIDENTIALITY & NONDISCLOSURE AGREEMENT DATED**

Pursuant to the Vendor Confidentiality and Non-Disclosure Agreement between the State of Maine, acting by and through the Office of Information Technology (“OIT”) and\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ (“Vendor”) dated\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_, Vendor acknowledges his/her responsibility to return or destroy all Confidential Information upon termination of the Vendor’s services to OIT. This document certifies that all copies of Confidential Information, electronic property and tangible property belonging to the State of Maine or OIT have been returned, or if necessary, destroyed, as described below:

Description of *returned* Confidential Information, electronic information or tangible property:

|  |
| --- |
|  |
|  |
|  |

Description of *destroyed* Confidential Information, electronic information or tangible property:

|  |
| --- |
|  |
|  |
|  |

|  |
| --- |
| Vendor Signature |
| Vendor Name |
| Date |

# APPENDIX F

**State of Maine**

**Department of Administrative and Financial Services**

**SUBMITTED QUESTIONS FORM**

**RFP# 202409170**

**Internal Verification and Validation Services for Medicaid Enterprise System Health PAS Modernization Process**

This form should be used by Bidders when submitting written questions to the RFP Coordinator as defined in Part III of the RFP.

If a question is not related to any section of the RFP, enter “N/A” under the RFP Section & Page Number. Add additional rows as necessary.

|  |  |
| --- | --- |
| **Organization Name:** |  |

|  |  |
| --- | --- |
| **RFP Section & Page Number** | **Question** |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |